Totally Cape Cod

Technical Specification

iPhone App MVP  ·  Version 1.0

Prepared: May 17, 2026

For developer onboarding & MVP build

# Table of Contents

1. Executive Summary

2. Tech Stack & Architecture

3. Data Model

4. Feature 1 — Live Beach Intel

5. Feature 2 — What's Happening Today

6. Feature 3 — The Cape Cod Passport

7. Feature 4 — Bridge Traffic Oracle

8. Feature 5 — Tides, Sunsets & Conditions

9. Feature 6 — AI Cape Concierge

10. Feature 7 — Whale & Seal Spotter

11. Feature 8 — Lighthouse Audio Tours

12. Authentication & Account Management

13. Payment Integration (Stripe → Apple IAP)

14. App Store Submission Requirements

15. Privacy, Data & Compliance

16. 12-Week Development Timeline

17. Cost Estimate (Year 1)

18. Acceptance Criteria & Launch Checklist

19. References & APIs

# 1. Executive Summary

## Product

Totally Cape Cod is a free-to-download iPhone app for tourists visiting Cape Cod, Massachusetts. It combines real-time local intelligence (beach parking, today's events, traffic, tides) with a gamified discovery layer (a 100-stamp digital passport) and an AI-powered local concierge. A one-time $9.99 in-app purchase unlocks the full feature set.

## Target User

Tourists and seasonal visitors aged 28-65 who travel to Cape Cod between Memorial Day and Columbus Day. Approximately 5 million people visit Cape Cod each year. Primary user pain points: bridge traffic, beach parking, finding non-tourist-trap restaurants, and discovering daily events.

## Business Model

- Freemium app — free download, $9.99 one-time IAP unlocks all premium features

- Apple takes 30% (or 15% under Small Business Program); net ~$7-8.50 per sale

- Secondary revenue: in-app display ads on free tier, business event submissions ($20/mo)

- Year 1 conservative target: 100k downloads, 4% Pro conversion = ~$28k IAP revenue + $2-4k ad revenue

## MVP Scope (Sprint 1-3, weeks 1-12)

All 8 features listed in this spec ship in MVP. Each feature has a clear free-tier behavior to drive perceived value and a Pro-tier behavior to drive conversion.

## Success Metrics

- 10,000 downloads in summer 2026 (June-October)

- 3% free-to-Pro conversion rate

- 60% week-1 retention

- App Store rating ≥ 4.5

- Day-1 to Day-7 stamp collection median ≥ 5

# 2. Tech Stack & Architecture

## Recommended Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Mobile client | React Native + Expo SDK | Cross-platform (iOS + Android later); single JS codebase; large dev pool |
| UI framework | NativeWind (Tailwind for RN) | Matches the PWA prototype's styling system |
| State | Zustand + React Query | Lightweight; React Query handles caching/syncing |
| Navigation | React Navigation v6 | Industry standard |
| Backend / DB | Supabase (Postgres + Auth + Storage + Edge Functions) | Generous free tier; pay-as-you-grow; built-in auth & RLS |
| Scheduled jobs | Render Cron Jobs | $7/mo; runs the nightly content scrapers |
| AI | Anthropic Claude Haiku API | $0.005/query; smart enough for Concierge; cheap enough to scale |
| Payments (PWA) | Stripe Payment Links | Zero-config; live in 10 min |
| Payments (iOS) | Apple StoreKit 2 (IAP) | Required by Apple for digital unlocks |
| Push notifications | Expo Notifications | Free; built into Expo SDK |
| Analytics | PostHog (self-hosted free or cloud $0) | Funnels, retention, feature flags |
| Error monitoring | Sentry free tier | Up to 5k events/mo free |
| Maps | Mapbox SDK | Cheaper and better-looking than Google Maps for tourism |

## System Architecture

Three-layer architecture: (1) React Native mobile client, (2) Supabase backend (database + edge functions + auth + storage), (3) external data sources (NOAA, MassDOT, Google Maps, Claude API, scraped websites).

### Data Flow Examples

- Beach intel: User taps 'Lot Full' → POST to Supabase Edge Function → writes to `beach_updates` table → broadcasts via Realtime to other connected clients

- Today events: Render cron triggers Python scraper at 4am daily → scrapes 15 sources → Claude API summarizes → writes to `today_events` table → app fetches at request time

- AI Concierge: User asks question → app calls Edge Function → function fetches user context (location, weather, today's events) → passes to Claude API → streams response back

- IAP purchase (iOS): User taps Buy → StoreKit handles payment → app verifies receipt with Edge Function → Edge Function calls Apple's verifyReceipt API → marks user as Pro in DB

## Repo Structure

totallycapecod/

├── apps/

│   ├── mobile/         # React Native app (Expo)

│   └── web/            # PWA (existing index.html, eventually a Next.js port)

├── backend/

│   ├── supabase/       # SQL migrations, Edge Functions

│   └── scrapers/       # Python scrapers for Today events

├── shared/             # Shared types, constants, copy

└── docs/               # This spec, API docs, runbooks

# 3. Data Model

All tables in Supabase Postgres. Use Row Level Security (RLS) on all user-facing tables. Service-role key only used in Edge Functions.

### Table: users

id              uuid (pk, default: auth.uid())

email           text (unique)

display_name    text

is_pro          boolean (default: false)

pro_purchased_at timestamp

pro_source      text  -- 'stripe' | 'apple_iap'

created_at      timestamp (default: now())

last_seen_at    timestamp

### Table: stamps_earned

id              uuid (pk)

user_id         uuid (fk → users.id)

stamp_slug      text  -- e.g. 'nauset-light', 'arnolds-lobster'

earned_at       timestamp

lat, lng        float  -- where they actually were when stamping

Index: (user_id, stamp_slug) unique

### Table: beach_updates

id              uuid (pk)

beach_slug      text  -- e.g. 'nauset-beach'

status          text  -- 'open' | 'mid' | 'full'

crowd_level     int   -- 1-5

water_temp_f    int

notes           text

reported_by     uuid (fk → users.id)

reported_at     timestamp

Index: (beach_slug, reported_at DESC)

### Table: today_events

id              uuid (pk)

event_date      date

title           text

venue           text

town            text

category        text  -- 'music' | 'happy_hour' | 'free_event' | 'family' | 'food_deal'

start_time      timestamp

end_time        timestamp

price_text      text  -- e.g. 'Free', '$25 cover'

description     text

source_url      text

image_url       text

featured        boolean

Index: (event_date, category)

### Table: ai_conversations

id              uuid (pk)

user_id         uuid (fk → users.id)

question        text

response        text

created_at      timestamp

Index: (user_id, created_at)  -- used to enforce free tier 1/day

### Table: whale_sightings

id              uuid (pk)

species         text  -- 'humpback' | 'fin' | 'minke' | 'seal'

lat, lng        float

reported_by     uuid (fk → users.id)

reported_at     timestamp

photo_url       text  -- optional

Index: (reported_at DESC) WHERE reported_at > now() - interval '7 days'

### Table: lighthouse_audio

id              uuid (pk)

lighthouse_slug text

title           text

audio_url       text  -- Supabase storage

duration_sec    int

transcript      text

is_free         boolean

# 4. Feature 1 — Live Beach Intel

Real-time parking, crowds, and water temperature for every Cape Cod beach. The daily-use hook that gets users opening the app every morning of their trip.

### User Stories

- As a tourist, I want to see which beaches have parking available so I don't drive 40 minutes for nothing.

- As a tourist, I want to see the current water temperature before I decide to swim.

- As a user, I want to report when a beach lot is full or has spots, to help other visitors.

- As a Pro user, I want to see live status for all 28 Cape beaches, not just the 3 nearest me.

- As an admin, I want to manually set beach status when I have firsthand information.

### Free vs Pro Behavior

| Tier | Behavior |
| --- | --- |
| Free | View live status for 3 beaches nearest the user's GPS location. Read-only after viewing limit. |
| Pro | View all 28 beaches. Submit updates. See historical 'best times to go' for any beach. |

### Data Sources

- Crowdsourced from users (primary): user taps 'Lot Full' or 'Spots Open' → POST to API.

- NOAA water temperature API (free): updates hourly for nearest buoy stations.

- MassDOT cameras (where available): public webcam frames at major beach access roads.

- Manual admin entry: founder can update any beach via admin panel during morning rounds.

### API Endpoints

GET /beaches                              → list of 28 beaches w/ latest status

GET /beaches/:slug                         → detailed beach info + history

POST /beaches/:slug/update                 → submit a status update (auth required)

GET /beaches/nearest?lat=&lng=&limit=3     → free tier query

### UI Requirements

- Map view (Mapbox) with color-coded pins: green=open, orange=filling, red=full.

- List view alternative with same color dots, crowd level bars, water temp, and 'updated X min ago' freshness.

- Update prompt: bottom sheet with 4 buttons — 'Lot Full', 'Spots Open', 'Crowd Heavy', 'Crowd Light'.

- Pull-to-refresh on the list view re-fetches latest.

- Beach detail page: photo, parking info, restroom availability, dog-friendly, water quality alerts.

### Implementation Notes

- Cache beach data client-side for 15 minutes; show 'last updated' timestamp.

- Beach update submissions are weighted by reporter reliability (frequent accurate reporters' updates count more).

- Stale data (>2 hours old) flagged with warning icon.

- Beach polygons stored as GeoJSON for proper 'nearest' calculations.

- Seed data: 28 Cape beaches with lat/lng, town, sticker requirements, restroom info.

### Acceptance Criteria

- Free user sees only the 3 nearest beaches; attempting to view a 4th opens the Pro upsell.

- Beach status updates from users appear in other users' feeds within 30 seconds.

- Status data is never stale beyond 4 hours during summer season; if it is, beach is marked 'no recent data'.

- Map pins render correctly on iOS dark mode and light mode.

- Submitting a beach update increments user's contribution count (used for gamification later).

### Estimated Effort

~40 dev hours including admin panel.

# 5. Feature 2 — What's Happening Today

An AI-curated daily feed of every restaurant deal, live music gig, free event, and special happening on Cape Cod today. The flagship feature that answers 'what should we do tonight?' for every Cape visitor.

### User Stories

- As a tourist, I want to see all today's deals, music, and events in one place — not check 20 websites.

- As a user, I want to filter by category (live music, happy hour, family, free events, food deals).

- As a Pro user, I want unlimited events; free users see only 3.

- As a local business owner, I want to submit my own events to be featured (Phase 4).

- As an admin, I want to manually post or edit events when the scraper misses something.

### Free vs Pro Behavior

| Tier | Behavior |
| --- | --- |
| Free | View 3 events per day. No category filters. Native ads in the feed. |
| Pro | Unlimited events. Filter by category. No ads. Save events to itinerary. |

### Data Sources

- Cape Cod Chamber of Commerce events page (HTML scrape).

- Town websites (15 Cape towns each have event calendars — Provincetown, Wellfleet, Truro, Eastham, Orleans, Brewster, Harwich, Chatham, Dennis, Yarmouth, Barnstable, Mashpee, Sandwich, Bourne, Falmouth).

- Venue Instagram & websites: The Beachcomber, The Squire, The Mews, Cape Cod Beer, Truro Vineyards, Wellfleet Drive-In.

- Cape Cod Times event listings.

- Restaurant websites for daily specials (top 30 restaurants).

- Manual admin entries (founder updates each morning, Phase 1).

### API Endpoints

GET /today/events?date=YYYY-MM-DD&category=&limit=  → today's events

POST /admin/events                                    → manual event entry (admin only)

POST /events/submit                                   → business self-serve submission (Phase 4)

### UI Requirements

- Vertical scrolling feed of event cards with cover image, category tag, time, title, venue, price.

- Tap card → full event detail (description, map, source link, share).

- Category filter chips at top (Pro only): All / Music / Food / Free / Family.

- Empty state if no events for date: 'No events posted yet — check back at 8am.'

- Native ads inserted every 4 cards (free tier only).

### Implementation Notes

- Phase 1 (week 1): manual admin curation — founder posts 15-25 events each morning via admin panel.

- Phase 2 (weeks 4-8): build Python scrapers (BeautifulSoup or Firecrawl) for top 10 sources; scheduled via Render Cron at 4am ET daily.

- Phase 3 (weeks 8-12): pipe raw scrapes through Claude API: 'You are an event curator. Given this raw HTML, extract any events for date X with title, time, venue, category. Return JSON.'

- Phase 4 (post-MVP): business self-serve submission with $20/mo for featured placement.

- Always have a manual override: admin can edit/delete any event before it appears.

### Acceptance Criteria

- Free user sees exactly 3 events; 4th tap opens Pro upsell.

- Today's date is computed in America/New_York timezone.

- Events from past dates are hidden automatically at midnight ET.

- Each event has a source URL clickable for verification.

- Admin can post a new event in < 60 seconds via mobile-friendly admin panel.

- Scrapers handle source site downtime gracefully (last successful scrape persists 24 hours).

### Estimated Effort

~80 dev hours including admin panel; +40 hours per scraper x 10 sources (phased).

# 6. Feature 3 — The Cape Cod Passport

A gamified 100-stamp bucket list of iconic Cape Cod locations. Users earn stamps by physically visiting locations. Drives daily app opens and shareable social moments. The viral loop feature.

### User Stories

- As a tourist, I want to collect digital stamps at iconic Cape spots to make my trip feel like an adventure.

- As a user, I want auto-checkin when I'm physically near a stamp location.

- As a user, I want to share my progress on Instagram/TikTok to brag (and recruit friends).

- As a user with a family, I want a leaderboard so my kids can compete on stamps.

- As a Pro user, I want all 100 stamps; free users get 25.

### Free vs Pro Behavior

| Tier | Behavior |
| --- | --- |
| Free | Collect up to 25 stamps from the 'core' list. Manual tap check-in only. |
| Pro | All 100 stamps. GPS-auto-checkin. Badges (10/25/50/100 milestones). Shareable progress cards. Family leaderboards. |

### Data Sources

- Curated by founder: 100 Cape Cod locations with lat/lng, icon, description.

- User GPS via Expo Location (foreground only — Apple-friendly, no background tracking).

### API Endpoints

GET /stamps                                → all 100 stamp definitions

GET /stamps/earned?user_id=                → user's earned stamps

POST /stamps/earn                          → claim a stamp (server validates proximity)

GET /stamps/leaderboard?group=family       → family/friends leaderboard

### UI Requirements

- Grid of stamp circles (5 columns). Earned = filled cream circle with icon. Unearned = dashed border with '?'.

- Tap stamp → detail sheet with name, description, photo, GPS map, 'Stamp it' button (if nearby).

- Auto-prompt when user enters 100m geofence: 'You're at Arnold's Lobster — stamp it?'

- Progress bar at top: '23 / 100 stamps' with badge milestones.

- Share button → renders branded progress card image (using Skia/React Native canvas) for Instagram Stories.

### Implementation Notes

- Server-side validation: user must be within 200m of the stamp location at time of claim (anti-cheat).

- Stamps sync to Supabase on user account creation so progress survives reinstalls.

- Geofencing uses foreground-only GPS to avoid Apple background-location review headaches.

- Generate the 100 stamps as a JSON seed file (already partially defined in PWA).

- Badges computed server-side based on count thresholds and special combos (e.g., 'Outer Cape Master' = all 12 P-Town/Truro/Wellfleet stamps).

### Acceptance Criteria

- User cannot claim a stamp without being within 200m of its location.

- Earned stamps persist across reinstalls if the user is signed in.

- Share card image generates and opens iOS share sheet within 2 seconds.

- Free user cannot collect a 26th stamp without upgrading.

- Family leaderboard requires Pro on at least one member to create/host.

### Estimated Effort

~60 dev hours.

# 7. Feature 4 — Bridge Traffic Oracle

Real-time Sagamore and Bourne bridge wait times plus a 7-day predictive forecast. Save users hours of vacation time stuck in traffic.

### User Stories

- As a tourist, I want to know current bridge wait times so I can plan when to leave.

- As a tourist, I want predictive guidance: 'Leave at 5:42am Sunday to beat the worst.'

- As a free user, I see today's bridge status only; Pro gets 7-day forecast.

### Free vs Pro Behavior

| Tier | Behavior |
| --- | --- |
| Free | Current bridge status only (today). Both bridges shown. |
| Pro | 7-day predictive forecast by day-of-week × hour. Optimal departure recommendations. Push alerts ('Light traffic at Sagamore now — go!'). |

### Data Sources

- Google Maps Distance Matrix API: real-time travel time across each bridge.

- MassDOT public traffic data: historical patterns for ML model.

- Internal ML model: trained on historical day-of-week × hour patterns (built in-house, lightweight).

### API Endpoints

GET /bridges                              → current status both bridges

GET /bridges/forecast?days=7              → Pro: 7-day predictive forecast

### UI Requirements

- Hero card on Today screen showing current delay (e.g. 'Sagamore: 12 min delay').

- Tap → detail page with hour-by-hour forecast for next 24h (free) or 7 days (Pro).

- Heatmap visualization: hour of day × day of week, colored by typical delay.

- 'Leave by' recommendation card based on user's stated destination.

### Implementation Notes

- Cache Google Maps responses for 5 minutes to control API costs.

- ML model is a simple gradient-boosted regression on (day_of_week, hour, month, is_holiday, weather).

- Train model on first season's data; bootstrap with public MassDOT historical data.

- Pro alerts via Expo push: 'Bridge clear in 20 min, leave now!'

### Acceptance Criteria

- Current bridge delay shown within 2 seconds of app open.

- Forecast accuracy: within ±10 min of actual delay for 80% of summer hours.

- Free user attempting to see tomorrow's forecast gets Pro upsell.

- Google Maps API monthly spend < $50.

### Estimated Effort

~50 dev hours including ML model.

# 8. Feature 5 — Tides, Sunsets & Conditions

Tides, sunrise/sunset, weather, and surf forecast for the Cape. Critical for planning beach days, shellfishing, photography, and surfcasting.

### User Stories

- As a beach-goer, I want today's tide schedule for the nearest beach.

- As a photographer, I want sunrise/sunset times at specific Cape locations.

- As a Pro user, I want a 7-day forecast covering tides, sun, and surf.

### Free vs Pro Behavior

| Tier | Behavior |
| --- | --- |
| Free | Today only: tide times, sunrise/sunset, current weather. |
| Pro | 7-day forecast for tides, sunrise/sunset, weather, and surf height/period. |

### Data Sources

- NOAA Tides & Currents API (free, public): tide predictions for 8 Cape monitoring stations.

- Sunrise/sunset: computed locally from lat/lng (no API needed; library: SunCalc).

- Weather: National Weather Service API (free, public, no key).

- Surf: Surfline free tier or Stormglass API.

### API Endpoints

GET /conditions?lat=&lng=&days=1            → today's conditions

GET /conditions?lat=&lng=&days=7            → Pro 7-day

### UI Requirements

- Conditions card on Today screen: weather, water temp, tide status, sunset time.

- Tap → detail page with tide chart (line graph), hourly weather.

- Pro: swipe through 7 days.

### Implementation Notes

- Cache NOAA data for 1 hour (predictions don't change).

- Sunset time used to power 'Sunset Tonight' card on Today screen with best viewing spot suggestion based on user location.

- Weather data refreshes every 30 min.

### Acceptance Criteria

- Tide times accurate to ±5 minutes of NOAA predictions.

- App works offline for tide/sun data already cached for current day.

- Free user attempting to view tomorrow's conditions gets Pro upsell.

### Estimated Effort

~25 dev hours.

# 9. Feature 6 — AI Cape Concierge

An AI-powered chat that gives personalized Cape Cod recommendations based on current weather, tides, user location, and the founder's curated local knowledge. The 'wow' feature that justifies the upgrade.

### User Stories

- As a tourist, I want to ask 'rainy afternoon with kids' and get a specific plan with places and times.

- As a free user, I get 1 AI question per day to taste the feature.

- As a Pro user, I get unlimited questions and saved conversations.

### Free vs Pro Behavior

| Tier | Behavior |
| --- | --- |
| Free | 1 question per day. Generic responses. |
| Pro | Unlimited questions. Personalized to user's location, time, completed stamps, and Pro-only knowledge base. |

### Data Sources

- Anthropic Claude Haiku API (cheap, fast: ~$0.005/query).

- Internal knowledge base: founder-curated Cape Cod info (RAG via Supabase pgvector).

- Live context: weather, tides, today's events, user GPS — injected as system prompt.

### API Endpoints

POST /ai/ask                                → { question } → { response, sources }

GET /ai/conversations                       → user's history (Pro only)

### UI Requirements

- Chat UI with bubbles (user right, AI left).

- Loading indicator while AI is responding (typing dots).

- Quick-prompt chips: 'Best beach today', 'Rainy day plan', 'Sunset spot', 'Where do locals eat'.

- Response includes inline links to map locations and 'Save to itinerary' button (Pro).

### Implementation Notes

- System prompt: 'You are a Cape Cod local guide. Use ONLY the provided context. Recommend specific places with addresses, times, and prices. Be warm and specific.'

- RAG: vector-search 5 most relevant docs from knowledge base, inject into context.

- Stream responses via Server-Sent Events for fast perceived latency.

- Rate limit free tier with daily counter in `ai_conversations` table.

- Cost target: < $50/mo at 10k queries.

### Acceptance Criteria

- Average response time < 4 seconds.

- Response references at least one specific Cape Cod location by name.

- Free user blocked from 2nd question with Pro upsell.

- Pro user can save/recall past conversations.

### Estimated Effort

~50 dev hours including RAG setup.

# 10. Feature 7 — Whale & Seal Spotter

Real-time marine wildlife sightings near the user, crowdsourced from visitors and whale watch operators. Push alerts for Pro when whales are spotted nearby.

### User Stories

- As a tourist, I want to see recent whale and seal sightings near my current location.

- As a user, I want to report a sighting I just had to help others.

- As a Pro user, I want push notifications when whales are reported within 10 miles.

### Free vs Pro Behavior

| Tier | Behavior |
| --- | --- |
| Free | View sightings list. No push alerts. |
| Pro | Push notifications. Map view with heatmap of historical sightings. Submit sightings with photos. |

### Data Sources

- Crowdsourced user reports.

- Partnerships with 3-4 Cape whale watch operators (Provincetown Whale Watch, Hyannis Whale Watcher, Dolphin Fleet) — they SMS sightings to a dedicated number, parsed and posted automatically.

### API Endpoints

GET /sightings/recent?lat=&lng=&radius=     → recent sightings near user

POST /sightings                             → submit a sighting

POST /webhooks/sms                          → Twilio webhook for operator SMS

### UI Requirements

- List view with species icon, time, distance from user, photo if provided.

- Map view (Pro): pins for recent sightings.

- Submit form: select species, current GPS auto-filled, optional photo.

### Implementation Notes

- Use Expo Notifications + Supabase Realtime for push trigger.

- Pre-launch outreach to operators: offer free promotion in exchange for sighting reports.

- Photo uploads to Supabase Storage with auto-thumbnail.

### Acceptance Criteria

- Sightings appear on other users' feeds within 60 seconds.

- Pro user receives push notification within 2 minutes of a nearby sighting.

- Free user can view but not submit sightings.

### Estimated Effort

~40 dev hours plus partnership outreach.

# 11. Feature 8 — Lighthouse Audio Tours

12 self-guided audio tours, one per Cape Cod lighthouse, written and recorded for the app. Plays when user arrives at a lighthouse via geofence trigger.

### User Stories

- As a tourist visiting a lighthouse, I want a guided audio tour explaining its history.

- As a free user, I get 1 sample tour; Pro gets all 12.

### Free vs Pro Behavior

| Tier | Behavior |
| --- | --- |
| Free | 1 audio tour (Nauset Light). |
| Pro | All 12 lighthouse audio tours, downloadable for offline use. |

### Data Sources

- Scripts written by founder (or AI-assisted via Claude) and edited.

- Audio recorded by founder or generated via ElevenLabs ($11/mo).

- Hosted in Supabase Storage.

### API Endpoints

GET /lighthouse-tours                        → list of 12 tours

GET /lighthouse-tours/:slug/audio            → signed URL for audio playback

### UI Requirements

- Player UI: play/pause, scrubber, transcript toggle.

- Auto-trigger prompt when user arrives at a lighthouse: 'Want to play the tour?'

- Pro download button for offline access.

### Implementation Notes

- MP3 files, ~8-10 min each, < 10MB.

- Use Expo AV for playback.

- Pre-fetch audio when user is within 5 miles of any lighthouse (Pro only).

### Acceptance Criteria

- Audio plays without buffering on cellular.

- Transcript accessible for hearing-impaired users (accessibility requirement).

- Free user only sees 1 unlocked tour; others show lock icon.

### Estimated Effort

~30 dev hours; content creation ~6 weekends for founder.

# 12. Authentication & Account Management

## Authentication Flow

Use Supabase Auth with email magic links (passwordless). On first launch, app prompts for email; user receives a magic link; tapping it signs them in. Anonymous use is allowed for free tier features; Pro purchase requires an account.

## Apple Sign-In

Required by Apple if any other social sign-in is offered. Support both Email Magic Link AND Sign in with Apple. Default new users to Apple Sign-In on iOS for fastest onboarding.

## Account Deletion (Apple Required Since iOS 16)

Must be implemented in-app, not just on a website. Settings → Account → Delete Account. Show confirmation modal. On confirm: delete user record, cascade-delete stamps/conversations/sightings. Email user with confirmation.

## Cross-Device Sync

- Stamps, Pro status, AI conversations, and itineraries sync via user account.

- Anonymous users have local-only data — prompted to sign in to keep progress.

## Privacy

- GPS used in foreground only (no background tracking).

- No third-party tracking SDKs in v1 except PostHog (self-hosted or anonymized).

- App Privacy labels: Location (used, not linked), Email (linked, optional).

# 13. Payment Integration

## Phase 1: PWA (Stripe Payment Links)

For pre-App-Store launch and ongoing web version. Configure one Stripe Payment Link product: 'Cape Cod Pro Lifetime · $9.99'. On success, Stripe redirects to /?success=true&session_id={CHECKOUT_SESSION_ID}. App reads URL, verifies session via Edge Function with Stripe SDK, marks user as Pro.

## Phase 2: iOS Native (Apple StoreKit / IAP) — REQUIRED

Apple requires StoreKit for digital unlocks in iOS apps. Stripe is NOT permitted for in-app digital purchases on iOS (it would result in app rejection).

### StoreKit Setup

- In App Store Connect, create In-App Purchase: Product ID `com.totallycapecod.pro.lifetime`, Type: Non-Consumable, Price: $9.99 (Tier 10).

- Submit IAP for review with screenshots.

- In code: use `expo-in-app-purchases` or `react-native-iap`. On purchase, verify receipt server-side via App Store's `/verifyReceipt` endpoint.

- Mark user as Pro in Supabase only after server-side receipt verification.

### Restore Purchases (Required)

Settings → 'Restore Purchases' button. Calls StoreKit's restoreCompletedTransactions(). On found purchase, server-verifies and re-marks user as Pro. Required by Apple — apps without this are rejected.

### Small Business Program

Enroll in Apple Small Business Program (free, online application). Cuts Apple's commission from 30% to 15% for the first $1M of revenue per year. Eligible if under $1M Apple revenue. This nets you $8.49 instead of $7 per sale.

## Refund Handling

App promises 30-day refunds. Apple handles refund requests via their support system (not yours) — but if a user requests a refund and Apple grants it, Apple sends a `REFUND` notification via App Store Server Notifications webhook. Edge Function listens for this and marks user as `is_pro = false`.

# 14. App Store Submission

## Pre-Submission Checklist

- Apple Developer Account active ($99/year)

- App Store Connect app record created

- Bundle ID matches throughout (e.g., com.totallycapecod.app)

- All required IAPs created and submitted with app

- Privacy policy URL live (required)

- App Privacy questionnaire completed

- App icon (1024×1024 PNG, no transparency)

- Screenshots: 6.7" iPhone (1290×2796) — minimum 3, up to 10

- App description (4000 char max), subtitle (30 char), keywords (100 char)

- Demo account credentials provided for reviewers

- Age rating: 4+ (recommend)

- Category: Travel (primary), Lifestyle (secondary)

## App Store Listing Copy (Draft)

### Title (30 char)

Totally Cape Cod

### Subtitle (30 char)

Locals' app for Cape visitors

### Keywords (100 char, comma-separated, no spaces)

cape cod,cape,beach,whale watch,lighthouse,p-town,wellfleet,nauset,massachusetts,travel

### Description

THE Cape Cod app locals don't want you to find. Live beach intel, today's deals & live music, and the Cape Cod Passport — a 100-stamp adventure across the Cape.

FREE FOREVER:

• Live parking & water temp at 3 nearest beaches

• Today's top 3 events (live music, deals, free concerts)

• Collect 25 Cape Cod Passport stamps

• Daily tide & sunset times

UNLOCK CAPE COD PRO ($9.99 ONE-TIME):

• All 28 beaches live

• Unlimited today's events

• All 100 Passport stamps + badges

• 7-day bridge traffic predictor

• Unlimited AI Concierge

• Whale sighting alerts

• 12 lighthouse audio tours

• 7-day tide/sunset forecast

• No ads, ever

From the people who actually live here.

## Common Rejection Reasons to Avoid

- Missing 'Restore Purchases' button → guaranteed rejection. Implement before submitting.

- Login required to view content → make free tier viewable without account.

- Using web checkout for digital goods → must use IAP.

- Missing Account Deletion → must be in-app, easy to find.

- Crash on launch → always test on a real iPhone (not just simulator) with TestFlight.

- App is 'just a website' → Apple rejects WebView shells. Capacitor-wrapped apps need real native features (push, IAP, location).

## Review Timeline

First submission typically takes 24-48 hours for review. ~30% of apps are rejected on first try for fixable issues. Resubmissions after fixes typically reviewed within 24 hours. Plan for 1-2 weeks total from submission to live.

# 15. Privacy, Data & Compliance

## Data We Collect

| Data | Why | Linked to user? | Used for tracking? |
| --- | --- | --- | --- |
| Email | Account creation, magic link | Yes | No |
| GPS location | Show nearest beaches, geofenced stamps | Yes (foreground only) | No |
| Stamps earned | Sync user progress | Yes | No |
| AI questions | Personalization & rate limiting | Yes | No |
| Beach updates | Crowdsourced data | Yes (anonymous to other users) | No |
| Anonymous analytics (PostHog) | Product improvement | No | No |

## App Privacy Labels (App Store)

In App Store Connect: declare collected data per Apple's standard categories. For Totally Cape Cod: Contact Info (Email — used, linked); Location (Coarse Location — used, linked); User Content (Other User Content — used, linked). No data used for tracking.

## GDPR / CCPA

- Provide data export endpoint: GET /me/export → JSON of all user data.

- Provide account deletion as described above.

- Privacy policy clearly enumerates collected data and purposes.

- Cookie/tracking consent not required since we don't use tracking SDKs.

# 16. 12-Week Development Timeline

| Week | Sprint | Deliverables |
| --- | --- | --- |
| 1 | Setup | Repo, Expo project, Supabase, Apple Dev account, design Figma. Devs onboarded. |
| 2 | Core UI | All 5 tabs rendering, navigation working, design system from PWA ported. |
| 3 | Auth + Account | Apple Sign-In, Email magic link, account deletion. |
| 4 | Passport feature | 100 stamps seeded, manual tap-to-stamp working, server sync, RLS policies. |
| 5 | Beach Intel | Beach list with seed data, NOAA water temp, user-submitted updates, map view. |
| 6 | Today (manual) | Admin panel for event entry, today feed pulling from DB, free tier limits. |
| 7 | Tides + Bridge | NOAA tides API, Google Maps Distance Matrix for bridge, today + 7-day Pro view. |
| 8 | AI Concierge | Claude API integration, basic RAG with knowledge base, daily rate limiting. |
| 9 | IAP + Pro | StoreKit IAP integration, receipt verification, Pro gating logic, Restore Purchases. |
| 10 | Polish | Empty states, error handling, offline support, accessibility, ad SDK on free tier. |
| 11 | Beta + Scrapers | TestFlight with 50 beta users; build first 5 scrapers replacing manual curation. |
| 12 | Submit | Final polish, App Store screenshots, ASO keywords, submit to App Store. |

# 17. Cost Estimate (Year 1)

## One-Time Setup

| Item | Cost |
| --- | --- |
| Apple Developer Account | $99 |
| React Native developer (250-350 hrs @ $50/hr avg) | $12,500-17,500 |
| UI/UX Designer (icon, screenshots, Figma) | $1,500 |
| Privacy policy template (Termly) | $0-180 |
| Stock photography licenses | $300 |
| Initial content creation (audio tours, stamp curation) | $500 (your time) |
| TOTAL ONE-TIME | $14,900-20,080 |

## Monthly Recurring (after launch)

| Service | Monthly cost |
| --- | --- |
| Supabase (Pro plan once over free tier) | $25 |
| Render Cron Jobs (scrapers) | $7 |
| Anthropic Claude API (~10k queries) | $50-100 |
| Google Maps API (bridge data) | $30-50 |
| Mapbox (map tiles) | $0-50 |
| ElevenLabs (audio narration) | $11 |
| Sentry, PostHog, Stripe | $0 (free tiers) |
| Domain | $1 |
| TOTAL MONTHLY | $124-244 |

## Year 1 Total

Best case: $14,900 setup + $124 × 12 = ~$16,388

Realistic: $18,000 setup + $180 × 12 = ~$20,160

Pessimistic: $20,080 setup + $244 × 12 = ~$23,008

## Year 1 Revenue Projection

10,000 downloads × 4% Pro conversion × $9.99 × 70% (after Apple) = $2,797

100,000 downloads × 4% Pro conversion × $9.99 × 85% (Small Business) = $33,966

Plus display ad revenue (~$1-3/CPM × 100k MAU): $2,000-4,000

Break-even point: ~5,000 Pro conversions = profitable.

# 18. Launch Checklist

## Pre-Launch (Week 12)

- All 8 features pass acceptance criteria

- IAP tested end-to-end with sandbox account

- Restore Purchases tested

- Account deletion tested

- Privacy policy live at https://totallycapecod.com/privacy

- Terms of service live

- App icon final (1024×1024)

- App Store screenshots: 5 minimum, showing each major feature

- ASO keywords researched and entered

- TestFlight beta has run for 2+ weeks with 50+ users

- Critical bugs from beta resolved

- Crash-free rate > 99.5% on TestFlight

- App < 50MB download size

## Launch Week

- App approved by Apple

- Press kit ready (logo, screenshots, founder bio, demo video)

- Post in r/CapeCod (don't pitch — share, ask for feedback)

- Post in 10 Cape Cod Facebook groups

- Pitch Cape Cod Times for a feature article

- Local radio (WCAI, WXTK) appearance

- Founder TikToks demoing features (target: 5 posts/week)

- ProductHunt launch (if applicable)

# 19. References & APIs

## Data Source APIs

- NOAA Tides & Currents — https://tidesandcurrents.noaa.gov/api/

- National Weather Service — https://www.weather.gov/documentation/services-web-api

- Google Maps Distance Matrix — https://developers.google.com/maps/documentation/distance-matrix

- MassDOT 511 — https://www.mass511.com/

- Cape Cod Chamber events — https://www.capecodchamber.org/events/

## Service Documentation

- Expo SDK — https://docs.expo.dev/

- React Native — https://reactnative.dev/docs/getting-started

- Supabase — https://supabase.com/docs

- Anthropic Claude API — https://docs.anthropic.com/

- Apple StoreKit 2 — https://developer.apple.com/documentation/storekit

- App Store Review Guidelines — https://developer.apple.com/app-store/review/guidelines/

## Libraries to Use

- expo-location — GPS

- expo-notifications — push

- expo-av — audio playback

- @react-navigation/native — navigation

- zustand — state management

- @tanstack/react-query — server state

- @rnmapbox/maps — maps

- nativewind — Tailwind for RN

- react-native-iap or expo-in-app-purchases — IAP

- @supabase/supabase-js — backend client

- suncalc — sunrise/sunset math

End of Specification — v1.0 — May 17, 2026